# Testing Document and Specification

# Test Reports

# Team PI

# CS 451r

| # Miguel Flores | # Mohamed Elgasim | # Pavan Krishna Karri |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | # Hashim Abdulla |  |  |  |  |

# Introduction

This document outlines the outcome of completed system tests. Incidents, Defects, and Changes that need to be made to the TrackBudget application will be presented here formally. Although the ideas expressed here are separate entities, they will be combined into this one document.

# Incidents

This section defines the incidents discovered while performing various tests on the system. For each incident, the initial Incident ID determines the test case that it ties to. For example, Incident ID TB.5.1.1-A is an incident stemming from Test Case TB.5.1.1 (Uploading and Parsing a Bank Statement).

| Incident ID | TB.5.1.1-A |
| --- | --- |
| Description | A NameError occurs causing the application to crash (Internal Server Error) when a user uploads a statement. The application attempts to check the data type of new_transactions before actually calling the parsing function to define the variable. |
| Originator | Automated Test Suite (Pytest) |
| Discover Date | april 20, 2026 |
| Severity | High (Feature completely fails and crashes routing) |
| Steps Required to Produce Incident | Go to the Chat page (/chat). Click the "📎 Upload Statement" button. Select a valid .pdf or .csv file. Click the "Upload" button. |
| Responder | Lead Developer |
| Current Status | Closed |
| Cause | Incident was caused due to an error in the programming code in app.py around line 147. The code evaluated if isinstance(new_transactions, dict): without ever executing new_transactions = koin.parse_bank_statement(...) beforehand. |
| Resolution | Debugged and corrected. Added the missing variable assignment calling the parse_bank_statement function immediately before the isinstance validation block. |
| Addressed Date | April 20, 2026 |
| Creation Phase | Implementation |
| Detection Phase | Testing |
| Correction Time | 5 minutes |

# Defects

At this time, defects that were found were labeled as incidents. Many of what we consider defects were self-made defects that were hard to find but easy to correct. Incidents were found that had the opportunity of turning into defects in the system had they not been able to be corrected, such as the missing function call that was flagged immediately by our unit tests.

# Summary

The testing procedure to date has been conducted using manual system testing and concurrent unit testing via pytest.

Features successfully tested include but are not limited to:

- Ability for an individual to login via username and password and submit a question.

- Ability for a user to register an account safely.

- Ability for the system to hash passwords and protect dashboard routes.

- Ability to request Password Resets (Tested the /forgot_password POST route by mocking user_dao.get_user_by_email and patching the smtplib.SMTP to ensure no real emails are sent during automated testing).

Further system testing will be done as newly implemented features become available. To date, one major incident (NameError on file uploads) was found by the automated suite and has successfully undergone corrective measures. The system is currently stable.